ROADMAP ACTUALIZADO

### **FASE 0: Fundamentos (Semana 1-2)** ← **INICIAMOS AQUÍ**

- ✅ Estructura de proyecto

- ✅ Hybrid storage (SQLite + Filesystem)

- ✅ Schema SQL completo

- ✅ Makefile + CI

### **FASE 1: DICOM Parser (Semana 3-4)**

- ✅ Parsing con `dicom-rs`

- ✅ Lazy loading de pixel data

- ⚠️ **NUEVO**: Streaming parser para archivos >500MB

### **FASE 2: Storage Engine (Semana 5-6)**

- ✅ Filesystem BLOB store

- ✅ SQLite metadata

- ⚠️ **NUEVO**: Retention manager con soft delete

### **FASE 3: DICOM Network - SCP (Semana 7-8)**

- ✅ C-STORE receptor

- ⚠️ **NUEVO**: Throttling para evitar saturar disco (max 5 estudios simultáneos)

### **FASE 4: DICOM Network - SCU (Semana 9)**

- ✅ C-FIND / C-GET

- ⚠️ **NUEVO**: Chunked transfer con resume capability

### **FASE 5: Sync Engine (Semana 10-11)** ← **NUEVA FASE**

- ✅ Manifest-based sync

- ✅ Incremental transfer

- ✅ Conflict resolution con CRDTs

### **FASE 6: Peer Discovery (Semana 12)**

- ✅ mDNS auto-discovery

- ✅ Peer connection pool

### **FASE 7: Worklist Management (Semana 13-14)**

- ✅ Distributed queue

- ✅ Claim/lock mechanism

### **FASE 8: Notification Service (Semana 15)**

- ✅ Custom TCP protocol

- ✅ In-app notifications

### **FASE 9: WASM Renderer (Semana 16-18)**

- ✅ Pixel pipeline

- ✅ LUT transforms

- ⚠️ **NUEVO**: Caching estratégico (pre-cargar 3 frames adelante)

### **FASE 10: Electron - Acquisition Node (Semana 19-20)**

- ✅ Patient registration

- ✅ Study upload

- ✅ QC tools

### **FASE 11: Electron - Reading Node (Semana 21-23)**

- ✅ Worklist viewer

- ✅ DICOM viewer

- ✅ Measurement tools

- ✅ Report editor

### **FASE 12: Report Generator (Semana 24-25)**

- ✅ PDF generation

- ✅ Digital signature

### **FASE 13: Testing & Hardening (Semana 26-28)**

- ✅ Load testing (100 estudios)

- ✅ Network partition testing

- ✅ Disaster recovery procedures

---

## Estimación Final

```

TOTAL: 28 semanas (~7 meses)

Motivos del incremento:

├── Sync engine robusto: +2 semanas

├── Testing a escala (100 estudios): +2 semanas

└── Hardening de filesystem storage: +1 semana